Sprint #1 - Standup 2 7/6/2024

- What have you worked on since the last stand-up?

- <1>: Getting familiar with relevant tools such as MongoDB, Node.js

- <2>: Determined the features implemented in sprint1

- What will you work on until the next stand-up?

- <1>: Further learn how to use related tools

- <2>: Find methods and ways to implement related specific features

- <3>: Developed the basic functionality for markdown notes.

- Do you have any blockers?

- <1>: Analyze the feasibility of the function

- <2 >: Collaboration between tools

Sprint #1 - Standup 4 13/6/2024

- What have you worked on since the last stand-up?

- <1>: Further learn how to use related tools

- <2>: Implemented the function of recording notes using markdown language in the web interface

- <3>: Implemented the display and interaction of the basic interface

- <4>: Implemented the function of user login and registration

- <5>: Implemented the function of batch management of files in the file manager interface

What will you work on until the next stand-up?

- <1>: Further learn how to use related tools

- <2>: Decide on the features that need to be implemented later

- <3>: Optimize the user interface

- <4>: Find derivative bugs and fix them

Do you have any blockers?

- <1>: File management is coupled with data retrieval, need to be done together

- <2 >: Database connection

Sprint #1 - Standup 5 15/6/2024

- What have you worked on since the last stand-up?

- <1>: Further learn how to use related tools

- <2>: Implemented the display and interaction of sidebar navigation on multiple pages

- <3>: Implemented compatibility of multiple pages for sidebar navigation

- <4>: Fixed the issue where the sidebar would be displayed on the login and registration screens

- <5>: Implement the function of changing the profile password

What will you work on until the next stand-up?

- <1>: Further learn how to use related tools

- <2>: Import ChatGPT API to implement smart note summary function

- <3>: Optimize the user interface

- <4>: Find derivative bugs and fix them

Do you have any blockers?

- <1>: Issues with sidebar display on specific interfaces

- <2 >: Database connection

- <3 >: Database connection

Sprint #1 - Standup 1 25/6/2024

- What have you worked on since the last stand-up?

- <1>: Further learn how to use related tools

- <2>: Determined the projects completed in spirnt2

- <3>: Check what has been done and optimize it selectively

What will you work on until the next stand-up?

- <1>: Further learn how to use related tools

- <2>: Re-optimize the markdown text editing interface

- <3>: Optimize the profile interface and update more information

Do you have any blockers?

- <1>: Assignment of tasks

- <2 >: Choice of deleting and modifying existing code

Sprint #2 - Standup 1 1/7/2024

What have you worked on since the last stand-up?

- <1>: Implemented hash encryption of account passwords

- <2>: Researched for react components of markdown editor

- <3>: Viewed relevant APIs and plugins to insert into markdown editor

- <4>: Created react components related to flashcard

What will you work on until the next stand-up?

- <1>: Let the markdown editor successfully display and run in Notwiz

- <2>: Implement the flashcard function of the account

- <3>: Implement compatibility between markdown editor and other components

Do you have any blockers?

- <1>: The version of markdown editor is too old

- <2 >: Unfamiliar with plugins and function imports in markdown editors

Sprint #2 - Standup 2 2/7/2024

What have you worked on since the last stand-up?

- <1>: Implemented hash encryption of account passwords

- <2>: Researched for react components of markdown editor

- <3>: Viewed relevant APIs and plugins to insert into markdown editor

- <4>: Created react components related to flashcard

What will you work on until the next stand-up?

- <1>: Let the markdown editor successfully display and run in Notwiz

- <2>: Implement the flashcard function of the account

- <3>: Implement compatibility between markdown editor and other components

Do you have any blockers?

- <1>: The version of markdown editor is too old

- <2 >: Unfamiliar with plugins and function imports in markdown editors

Sprint #2 - Standup 3 3/7/2024

What have you worked on since the last stand-up?

<1>: Completed the flashcard functionality.

<2>: Optimized the markdown editor interface for a more user-friendly experience.

<3>: Successfully updated Node version to 22, resolving compatibility issues.

<4>: Implemented a night mode feature for better user experience during late hours.

What will you work on until the next stand-up?

<1>: Incorporate mathematical functions into the markdown editor for enhanced functionality.

<2>: Work on improving user session management for better security and user experience.

<3>: Work on refining the UI/UX across the application.

<4>: Explore other potential features that could enhance user experience.

Do you have any blockers?

<1>: The issue with importing the math package in the markdown editor.

<2>: Compatibility issues with certain dependencies.

<3>: Need to familiarize with the new features and updates in the Node version 22.

<4>: Balancing between feature development and maintaining the overall performance and speed of the application.

### Sprint #2 - Standup 4 (4/7/2024)

#### What have you worked on since the last stand-up?

1. Completed the adjustment for dark mode interface.

2. Ensured compatibility between the new markdown editor and existing sidebar interfaces.

3. Implemented the ChatGPT auto-generated notes feature.

4. Completed the local search functionality.

#### What will you work on until the next stand-up?

1. Optimize potential compatibility issues.

2. Identify and fix potential bugs.

#### Do you have any blockers?

1. The new markdown editor interface cannot sync with dark mode.

2. Notes written in markdown cannot be numbered and stored.

Sprint #3 - Standup 1 9/7/2024

What have you worked on since the last stand-up?

- Implemented the global search.

- Started working on the mind-map.

- Began implementing the note comment function on the browser.

What will you work on until the next stand-up?

- Complete the implementation of the mind-map.

- Continue working on the note comment function on the browser.

- Start testing the global search functionality.

Do you have any blockers?

- Encountered some performance issues with the mind-map rendering on large datasets.

- Need clarification on the requirements for the note comment function from the product team.

- Waiting for access to the testing environment for the global search functionality.

### Sprint #3 - Standup 2 (11/7/2024)

#### What have you worked on since the last stand-up?

1. Completed the adjustment for dark mode interface.

2. Ensured compatibility between the new markdown editor and existing sidebar interfaces.

3. Implemented the ChatGPT auto-generated notes feature.

4. Completed the local search functionality.

#### What will you work on until the next stand-up?

1. Optimize potential compatibility issues.

2. Identify and fix potential bugs.

#### Do you have any blockers?

1. The new markdown editor interface cannot sync with dark mode.

2. Notes written in markdown cannot be numbered and stored.

### Sprint #4 - Standup 1 (21/7/2024)

#### What have you worked on since the last stand-up?

1. Test the demo and find some unobvious bugs

2. Fixed the bugs and optimize some rough interface

#### What will you work on until the next stand-up?

1. Fix the bugs of two major components – flash card and mind maps

2. Fixed the comment trash button display issue

#### Do you have any blockers?

- None

### Sprint #4 - Standup 2 (22/7/2024)

#### What have you worked on since the last stand-up?

1. Test the demo and find some unobvious bugs

2. Fixed the bugs and optimize some rough interface

#### What will you work on until the next stand-up?

1. Fix the bugs of two major components – flash card and mind maps

2. Fixed the comment trash button display issue

3. Write a dynamic canvas background

#### Do you have any blockers?

- None

### Sprint #4 - Standup 5 (27/7/2024)

#### What have you worked on since the last stand-up?

1. Fix the bugs of two major components – flash card and mind maps

2. Fixed the comment trash button display issue

3. Write a dynamic canvas background

4. try to add canvas background into publicNoteDisplay

5. Try to add canvas background to login and signup interface

#### What will you work on until the next stand-up?

- Finish

#### Do you have any blockers?

- None